CASM Work Programme

Year 1,  July 2001 – July 2002

| Activities | Duration | Persons/Organisation Responsible |
| --- | --- | --- |
| Inventory & Contact Data Base |
| CASM contact data base to be fed into MMSD Inventory | October 2001 | Jo Bayah |
| Compile CASM inventory & contact data base in collaboration with MMSD. CASM to utilize initial inventory compiled by MMSD & update it to meet CASM’s inventory requirements | MSMD draft report to be completed by Dec 2001. February 2001 | MMSD Secretariat/MMSD |
| CASM small scale mining project’s inventory to provide guidance for CASM’s work programme | February 20001 | Secretariat/Chair/EAG |
| Projects |
| Identify CASM projects with project sponsoring organisations | October 2001 | Sect/Chair |
| DFID SSM research projects to be linked into CASM | November 2001 | DFID |
| Desk review/field review timetable of CASM projects established. Details to be determined with the project sponsoring organizations once projects are selected. (Monitoring & evaluation) | December 2001 | Sect/Chair/EAG |
| Dissemination |
| Establishment of CASM web page | July 1st, 2001 | Sect |
| Build detailed web site | October 2001 | Sect/UNCTAD |
| On-going site maintenance | Throughout | Sect |
| Joint publication with Conservation International (topic to be determined) | July 2002 (preliminary findings by April 2002) | CI/Sect |
| All DFID SSM research output to be made available in down-loadable format on CASM web page | Dec 2001 | DFID |
| World Bank Prodeminca/Ecuador SSM project findings/output to be made available in English and Spanish on CASM web site | Dec 2001 | World Bank |
| Sponsoring organizations published information on SSM to be posted in down-loadable format on CASM web page | On-going | Relevant Project Sponsors |
| Developing good practice in SSM (joint activity with Conservation International). Details to be determined shortly | Complete July 02 (preliminary findings April 02) | Sect/CI/Chair/EAG |
| Collaboration with Regional Networks | Oct 2001 | Sect/DFID |
| CASM Yr 2 and Yr 3 draft work programme to be developed for the annual meeting | April 2002 | Sect/Sponsoring Group/EAG |
| CASM Annual Meeting | April 2002 | Sect/Chair/Regional Networks |